v0.2 Full Experiment Backlog Closure

Version: v0.2.57  Date: 2026-07-10  Status: 验证应用 / blocked boundaries recorded

# Background

The v0.2 experiment backlog mixed paid/live closures, deterministic fixture closures, policy hypotheses, and externally blocked work. This report records a final disposition for E01-E10 without pretending every item has the same evidence level.

# Closure Counts

Total items: 10.

Completed or validated: 8.

External or scope blocked: 2.

# Disposition Matrix

| ID | Disposition | Closure Level | Boundary |
| --- | --- | --- | --- |
| E01 | completed_with_conditional_policy | existing_paid_live_plus_closure_rule | Needs product router implementation before becoming a global default. |
| E02 | completed_for_proxy_blocked_for_true_human_panel | paid_reviewer_proxy_plus_external_blocker | A real human panel requires recruited participants and timing protocol outside automation. |
| E03 | completed | deterministic_structural_fixture | none |
| E04 | completed_with_strategy_boundary | deterministic_multi_failure_fixture | none |
| E05 | completed_and_monitored | paid_live_plus_monitoring_snapshot | Future work is product monitoring surface, not experiment closure. |
| E06 | completed_as_deterministic_fixture | slot_coverage_fixture | A real small-model run remains optional if a low-cost model lane is introduced. |
| E07 | completed_as_policy_hypothesis | deterministic_router_fixture | Product default routing requires guardrails and rollout design. |
| E08 | completed_first_comparison | deterministic_runtime_fixture | Extended controls remain product follow-up. |
| E09 | completed_as_patch_scope_fixture | deterministic_patch_scope_fixture | Live UI usability can be a product study, not an experiment blocker. |
| E10 | blocked_until_governed_boundary | deterministic_boundary_fixture | Implementation remains blocked until the governed boundary is accepted as product scope. |

# Conclusion

All E01-E10 experiments now have a final disposition. E02 true human timing and E10 unrestricted memory are explicitly blocked by external/safety boundaries rather than left as vague open experiments.

E02 true human timing remains externally blocked, not automated.

E10 unrestricted memory remains blocked by safety/product governance boundaries.

E06/E07/E09 are fixture or hypothesis closures, not paid/live product defaults.

# Engineering Application

应用标记：验证应用。The backlog matrix becomes the stable v0.2 experiment disposition source for future stage selection.

Evidence: docs/experiment-status/evidence/experiment_v0.2.57_full_backlog_closure_2026_07_10.json and docs/experiment-status/evidence/experiment_v0.2.57_full_backlog_closure_2026_07_10_summary.md.

Code anchors: scripts/v02_full_backlog_closure.py and tests/test_v02_full_backlog_closure.py.

# Remaining Constraints

Future work should be selected as productization or new phase work, not as vague original-backlog cleanup.

Blocked items require external human protocol or accepted governed-memory product scope before implementation.